SPECIAL MEETING OF CITY COUNCIL

CITY OF EAST TAWAKONI, TEXAS

MONDAY, July 17, 2017 @ 8:30 AM

NOTICE IS HEREBY GIVEN FOR A SPECIAL MEETING OF THE EAST TAWAKONI CITY COUNCIL ON MONDAY, JULY 17th @ 8:30 AM IN THE CIVIC CENTER OF EAST TAWAKONI, AT WHICH MEETING THE FOLLOWING ITEMS OF BUSINESS WILL BE CONSIDERED, TO-WIT:

The City Council of the East Tawakoni reserves the right to adjourn into Executive Session at any time to discuss any of the matters listed below, as authorized by Texas Government Code Sections 551.071 (Consultation with Attorney), 551.072 (Deliberations Regarding Real Property), 551.073 (Deliberations Regarding Prospective Gifts), 551.074(Personnel Matters), 551.076 (Deliberations Regarding Security Devices) and 551.087 (Economic Development)

MINUTES

Mayor Johnnie LaPrade called the meeting to order at 8:30am.

Present were Mayor Johnnie LaPrade, Gary Reeves, Chris Roberts, and Pam Patterson.  David Rose and Lynn Wallace were unable to attend.

Construction will begin in October 2017.  Hayter Engineering will advertise for bids for two weeks starting July 18th in the Rains County Leader.  Bid opening will be on August 9th, 21017 at 2pm at City Hall.

The grant is federally funded and will require lowest bid be accepted as long as all qualifications are met.  After bids are opened, Hayter Engineering will conduct all needed checks that requirements are met by the Contractor.  Hayter Engineering will present the recommendation for approval of the Contractor at the August 15th City Council meeting.

The City will need to prepare an easement document for property owner of property to the north of where the shelter will be located for driveway access, get signatures from the property owner and file with Rains County.

The City will need to have the trees removed and property line cleared five feet and approximately 100 feet along this property line.  The clearing will need to be completed no later than mid-September.

The City will be installing the water/sewer lines to the building, approximately 45 feet from the roadway.

Permanent power will need to be coordinated with Farmers Electric.

Meeting adjourned at 9:45am.

.

APPROVE:						ATTEST:

______________________________                                    ___________________________________

Johnnie LaPrade, Mayor			Elinka M. Harper, City Secretary

CERTIFICATE

I, the undersigned authority, do hereby certify that the preceding Notice of a Special Meeting, City Council of East Tawakoni with scheduled Agenda is a true and correct copy of said notice; and that same Notice and Agenda was posted July 13th, 2017 @ 8am in the glass notice case outside of City Hall which is convenient and readily accessible to the general public at all times and remained so posted continuously for at least 72 hours preceding the scheduled time of meet

______________________________

Elinka M. Harper, City Secretary